Week of November 30th – Brainstorming & Design selection

Saturday Dec. 5th – outline of required views, distribution of roles

Thursday 11:55 PM – Submit PA 4

Friday 1:30 – 4:00 AM – Get Java & Android IDEs working on all relevant machines

Friday 11:30 AM – Everyone brought up to speed on roles for the day, outlining of work to be done

Friday 1:00 PM – Everyone to be finished with dangling projects for other classes, remaining 8.5 hours fully to be committed to project

Friday 2:30 PM – All research needed to be done by now should be done, “Hello World” equivalent tutorial programs written, everyone prepared and in good standing for remaining time.

Friday 9:00 PM – finished XML layout files.

Friday 11:00 PM - .java files finished for all views to be implemented in version 1.0. Emphasis on back-end debugging. End of front-end work, switch to documenting.

